|  |  | Asia Cell # Change Request Form |  |  |
| --- | --- | --- | --- | --- |
| ## Change Identification |  |  |  |  |
| Change Title | - SSO issue fix apply |  |  |  |
| Request Date | 24/02/2025 |  | Affected Systems | Asiamall website. Asiamall Admin Panel |
|  |  |  | Implementer | iHorizons Technical and Administration team |
| Component/S | Servers name and IP address App Servers (10.21.161.91 / 10.21.161.94) DB Server:10.21.164.58 |  | Requested By | Asiacell PMO/Business Team |
|  |  |  | Planned Start | 25/02/2025 05:00 AM |
| Priority | High Medium Low |  | Planned End | 25/02/2025 05:30 AM |
| Type of Request | Network Infrastructure Software Installation Configuration Change Other |  | Verifier | iHorizons QA Team, iHorizons Technical team Asiacell Marketing Team |
|  |  |  | Attachment | Yes No |
| Change Description | Some customer were fetching issue with SSO login from mobile app and we need to apply fix |  |  |  |
| Downtime Window | Expected No downtime |  |  |  |
| Reason for Change | - SSO issue fix apply |  |  |  |
| Impact Analysis | Switching servers might cause issue within a period less than 5 minutes. |  |  |  |
| ## Description |  |  |  |  |
| Implementation Plan - Copy below fine on server with backup of existing file - app/design/frontend/Asiacell/Theme/Magento_Store/templates/switch/languages.phtml Deployment Plan Schedule: Sl. No.; Item; Time Taken; Est-Start; Est-Finish; Asiacell Recourses; Recourses Type. 1; Code; 00:05; 05:00; 05:05; No. 8; 2nd Server Deploy; 00:25; 05:06; 5:30; Yes; Business to test. Deployment Total Time; 00:30. Iraq Time - 5:00AM - 05:30AM. |
| ## Verification Steps |  |  |  |  |
| - Need to login from mobile app using SSO - Need to login from mobile app with AR and KU languages using SSO All the Orders that will be placed will be cancelled after the verification completed which will require Admin Access. |  |  |  |  |
| ## Risk |  |  |  |  |
| Risk Level | None Critical High Medium Low |  |  |  |
| Risk Assessment | Some newly added functionalities may not be working properly as expected |  |  |  |
| Risk Mitigation | iHorozons will have full team on stand by to verify and assist in resolving and fixing any issue that will be raised after the deployment. |  |  |  |
| Back Up Plan | - Keep backup of original file |  |  |  |
| Rollback Plan | - Replace/Restore original file from backup |  |  |  |

| ## Decision/Approval |  |  |  |
| --- | --- | --- | --- |
| Decision By | Operation Manager Change Advisory Board Steering Committee | Decision | Deny/Cancel Postpone – Until: Approve |
| Decision Comments | N\A |  |  |
| ## Change management committee contacts |  |  |  |
| Requester | iHorizons operations team |  |  |
| Approver | mousa.khalid@asiacell.com |  |  |
| Change Advisory Board | jawad.saleh@ihorizons.com mousa.khalid@asiacell.com rebeen.sdiq@asiacell.com ratha.hin@asiacell.com |  |  |
| Steering Committee |  |  |  |
| Others |  |  |  |